CAMPUSPHERE

All-in-One College Student Workspace Platform

─────────────────────────────────────────

Product Requirements Document (PRD)

Version 1.0  |  April 2026

Saveetha Engineering College  |  AI & Data Science

Prepared by: Bala Saravanan K  (24900611)

CONFIDENTIAL  |  INTERNAL USE ONLY

# Table of Contents

1.  Executive Summary

2.  Problem Statement

3.  Target Users & Personas

4.  Goals & Success Metrics

5.  Existing System Analysis (SEC Learner Portal)

6.  Core Features (Rebuilt & Enhanced)

7.  New Features (CampuSphere-Exclusive)

8.  Complete Tech Stack

9.  System Architecture

10. Database Design

11. API Design

12. UI/UX Design Principles

13. Security & Compliance

14. Deployment Strategy

15. Development Roadmap

16. Risk Analysis

17. Appendix

# 1. Executive Summary

CampuSphere is a modern, full-stack college student workspace platform designed to replace fragmented college portals with a single, beautifully designed, AI-powered hub. Built specifically for students at Saveetha Engineering College (and scalable to any institution), it consolidates attendance tracking, mentorship, event booking, circulars, academics, and 8+ brand-new features into one cohesive product.

The existing SEC Learner Portal (learner.saveetha.in) is functional but built on an aging stack — Django + jQuery + Bootstrap. CampuSphere replaces it with a modern React + FastAPI + PostgreSQL stack, hosted on the college's own infrastructure, while dramatically expanding features and student experience quality.

| Metric | Current State | CampuSphere Target |
| --- | --- | --- |
| Feature Count | ~12 modules | 25+ modules |
| Tech Stack Age | Django (2018-era) | React + FastAPI (2024) |
| Mobile Experience | Not responsive | Mobile-first PWA |
| AI Integration | None | AI Assistant + Smart Alerts |
| Real-time Features | None | WebSocket notifications |
| Deployment | Monolith | Containerized (Docker) |

# 2. Problem Statement

## 2.1 Current Pain Points

- Attendance system requires physical OTP entry with no offline support or error recovery.

- No single view for all academic deadlines, events, and personal tasks.

- Circulars (98+ unread) pile up with no intelligent filtering or priority marking.

- Workflow requests (leave, attendance corrections) have no real-time status updates.

- Zero AI or personalization — every student sees the exact same interface.

- Mobile experience is unusable — the portal is desktop-only by design.

- No peer collaboration tools — no study groups, peer notes, or shared resources.

- No internship/hackathon discovery integrated with the academic system.

- Reward points exist but lack gamification or meaningful redemption paths.

## 2.2 Opportunity

Students spend 4+ years on campus. The digital tools they use daily should be as good as the apps they choose voluntarily — Notion, Discord, Swiggy. CampuSphere bridges this gap by delivering a product-grade experience built by students, for students, on infrastructure the college already owns.

# 3. Target Users & Personas

| Persona | Who They Are | Key Goals | Pain Points |
| --- | --- | --- | --- |
| The Achiever | Year 1-2, high CGPA, active in clubs | Track grades, attend events, build resume | Scattered info across portals |
| The Hustler | Year 3-4, freelancing + college | Manage time, find internships, track attendance | No unified calendar/task view |
| The Struggler | Any year, attendance below 75% | Recover attendance, understand schedule | Confusing workflow request process |
| The Faculty | Professors & mentors | Take attendance, view mentees, post circulars | OTP management is manual and slow |
| The Admin | Academic coordinators | Approvals, reports, analytics | No real-time dashboards |

# 4. Goals & Success Metrics

## 4.1 Business Goals

- Reduce attendance-related disputes by 80% through transparent digital trails.

- Increase circular read-rate from <20% to >70% via smart notification system.

- Cut workflow request resolution time from 3-5 days to under 24 hours.

- Provide a self-hosted, cost-effective alternative to third-party ERP systems.

## 4.2 Product Goals

- Build a platform students actually want to open daily (DAU > 60% of enrolled students).

- Ship a fully functional v1.0 on college servers within 16 weeks.

- Achieve Lighthouse performance score > 90 on mobile.

- Zero critical security vulnerabilities at launch.

## 4.3 Key Performance Indicators (KPIs)

| KPI | Target | Measurement | Timeline |
| --- | --- | --- | --- |
| Daily Active Users | >60% of enrolled | Analytics dashboard | Month 2 |
| Attendance OTP Success Rate | >99% | Error logs | Week 1 |
| Circular Engagement Rate | >70% read within 24h | Read receipts | Month 1 |
| Avg. Workflow Resolution | <24 hours | Timestamp diff | Month 1 |
| Mobile Lighthouse Score | >90 | Lighthouse CI | Pre-launch |
| API Response Time (p95) | <200ms | Prometheus/Grafana | Pre-launch |

# 5. Existing System Analysis

## 5.1 What the Current Portal Does Well

- OTP-based dual-step attendance (IN + OUT) with audit trail is a strong concept.

- Circular tracking with role-based filtering (Participant / Mentor).

- Workflow engine for leave requests, attendance corrections, reward claims.

- Event session booking with capacity management and waitlisting.

- Integrated mentorship and mentee management.

## 5.2 What Needs to Change

| Area | Current Problem | CampuSphere Solution |
| --- | --- | --- |
| Tech Stack | Django/jQuery — hard to iterate | React + FastAPI — fast, component-driven |
| Mobile UX | Not mobile-responsive | Mobile-first PWA with offline support |
| Notifications | None (manual check) | Real-time push + email + in-app |
| Personalization | Zero | AI-driven smart feed & reminders |
| Performance | Full page reloads | SPA with route-based code splitting |
| Circular Load | 98 unread, no triage | AI-summarized, priority-ranked |
| Data Insights | None for students | Personal analytics dashboard |

# 6. Core Features (Rebuilt & Enhanced)

## 6.1 Smart Schedule & Timetable

### Overview

A fully interactive weekly/monthly calendar view for all classes, events, and personal tasks — replacing the basic weekly grid.

### Features

- Week/day/month toggle with drag-scroll navigation.

- Color-coded subject blocks (each subject gets a unique color per student preference).

- Clash detection — alert when events overlap with classes.

- Export schedule to Google Calendar / iCal format.

- Semester view with exam dates highlighted.

- Offline access — cached schedule available without internet.

### User Stories

- As a student, I can view my full week at a glance so I can plan study sessions.

- As a student, I get notified 15 min before each class starts.

- As a student, I can add personal tasks/events to my schedule.

## 6.2 Attendance System (OTP + Smart Recovery)

### Overview

Enhanced OTP-based attendance with error recovery, real-time status, and attendance health analytics.

### Features

- IN OTP + OUT OTP flow preserved — with cleaner mobile UI.

- Attendance health meter: shows % per subject, overall, and danger-zone alerts (<75%).

- Leave impact calculator: 'If you skip today, your attendance drops to X%'.

- Manual attendance request with supporting document upload.

- Faculty dashboard: generate OTPs, view real-time attendance, flag absentees.

- Attendance heatmap (GitHub-style) showing presence pattern over the semester.

- Export attendance PDF for scholarship/placement purposes.

### Attendance States

| State | Meaning | Color Code | Action Required |
| --- | --- | --- | --- |
| Present | IN + OUT submitted & approved | Green | None |
| Partial | IN only, OUT missing | Yellow | Submit OUT OTP |
| Absent | No OTP submitted | Red | File manual request |
| Pending | Submitted, awaiting approval | Blue | Wait for faculty |
| Holiday | College holiday or exam day | Gray | None |

## 6.3 Circulars & Announcements (AI-Triage)

### Overview

Redesigned circulars feed with AI summarization, priority ranking, and action tracking — solving the '98 unread' problem permanently.

### Features

- AI-generated 2-line summaries for each circular so students don't have to read 5-page PDFs.

- Priority tags: URGENT / ACTION REQUIRED / INFO / DEADLINE TODAY.

- Smart filter: filter by department, cluster, role, date, and status.

- Deadline tracker: circulars with registration deadlines show countdown timers.

- Read receipts with faculty/admin visibility toggle.

- Pin important circulars to the top of the feed.

- One-click registration for events linked to circulars (e.g., 5G Hackathon).

## 6.4 Workflow Requests (Automated Pipeline)

### Supported Request Types

- General Letter

- Event Application

- Leave Application (with medical certificate upload)

- Manual Academic Attendance Correction

- Manual Event Attendance

- Reward Claim & Redemption

### Enhancements

- Real-time status updates with push notifications at each pipeline stage.

- SLA timer: each request shows time remaining before escalation.

- Auto-escalation: if approver is inactive >24h, request escalates to next authority.

- Request templates: pre-fill common reasons (medical, family emergency, etc.).

- Batch approval for faculty: approve multiple requests in one action.

- Full audit log downloadable as PDF.

## 6.5 Mentorship Portal

### Features

- Student-facing: view assigned mentor, book 1:1 slots, chat, submit issues.

- Mentor-facing: manage mentees list, track academic health, flag at-risk students.

- Structured meeting notes: both parties can add notes post-meeting.

- Goal setting: students set semester goals; mentor tracks progress.

- Escalation path: mentor can escalate concerns to HoD with one click.

- Mentorship analytics: meeting frequency, issue resolution rate, goal completion.

## 6.6 Event & Session Booking (Upgraded)

### Features

- Persistent booking state with cancel/reschedule within allowed windows.

- Capacity visualizer: see how full each session is in real-time.

- Waitlist auto-promotion with instant notification when a slot opens.

- QR-code-based check-in at event venues (replaces manual registers).

- Calendar sync: booked events auto-added to personal schedule.

- Feedback form auto-triggered post-event.

## 6.7 Subjects Learning & Academics

### Features

- Subject cards with real-time attendance %, total sessions, and feedback status.

- Study materials upload by faculty — students receive instant notifications.

- Per-subject performance graph: session-by-session attendance trend.

- Feedback reminder system — prompts students to submit pending feedback.

- GPA calculator (see new features section).

# 7. New Features (CampuSphere-Exclusive)

These features do not exist in the current SEC portal and represent the key differentiators of CampuSphere.

## 7.1 AI Study Assistant

Priority:   P0 — Flagship Feature

An in-app AI assistant powered by Groq (fast inference) + Claude API. Students can ask questions about their syllabus, get study plans, and request concept explanations — all within the campus workspace.

### Capabilities

- 'Explain this concept from my syllabus' — subject-aware Q&A.

- Auto-generate study plans based on exam schedule and current attendance.

- Summarize uploaded PDFs and lecture notes.

- Practice question generator by topic and difficulty level.

- 'Help me write a leave application' — workflow request drafting assistant.

### Technical Implementation

- Model: Groq Llama-3 for speed + Claude API for complex reasoning tasks.

- RAG pipeline: college syllabus PDFs indexed in a vector store (Qdrant).

- Context injection: student's schedule, enrolled subjects, and performance data fed as context.

- Rate limiting: 20 queries/day for free tier, unlimited for premium.

## 7.2 Assignment & Deadline Tracker

Priority:   P0

A Kanban-style assignment board integrated with the academic calendar. Faculty can post assignments; students manage them through stages.

### Features

- Kanban columns: To Do → In Progress → Review → Submitted → Graded.

- Faculty can post assignments with attachments, rubrics, and deadlines.

- Students receive escalating reminders: 7 days, 3 days, 1 day, 2 hours before deadline.

- File submission within the app — no external email or portal needed.

- Grade feedback visible in-app once faculty marks submissions.

- Deadline heatmap: shows heavy-load weeks so students can plan ahead.

## 7.3 GPA Calculator & Grade Predictor

Priority:   P1

An interactive grade simulator that lets students calculate their current GPA and project what scores they need to hit target GPAs.

### Features

- Enter internal marks → auto-calculate projected final grade.

- Scenario planner: 'What score do I need in finals to get an A?'

- CGPA tracker across all semesters with trend line.

- Subject-wise credit weighting using the college's grading policy.

- Export grade report for scholarship or internship applications.

## 7.4 Campus Opportunity Board (Hackathons & Internships)

Priority:   P1

A curated feed of hackathons, internships, competitions, and scholarships — pulled from real sources and posted by faculty — filtered for the student's department and year.

### Features

- Aggregate from Devfolio, HackerEarth, Internshala (web scraping or API).

- Faculty and placement cell can manually post opportunities.

- Filter by: department, year, stipend range, remote/onsite, deadline.

- One-click 'Apply' with profile pre-fill using resume data.

- 'Team Up' button: post that you're looking for teammates for a hackathon.

- Application tracker: track which opportunities you've applied for.

## 7.5 Peer Study Groups

Priority:   P1

Lightweight collaborative groups organized around subjects, projects, or events. Think of it as Discord lite — but inside the campus portal.

### Features

- Create groups by subject, year, or custom topic.

- File sharing: notes, PDFs, code snippets.

- Shared whiteboard for visual problem-solving.

- Scheduled group study sessions with reminders.

- Peer rating system: upvote helpful notes and explanations.

## 7.6 Smart Notification Center

Priority:   P0

A unified, priority-ranked notification system replacing the current zero-notification experience.

### Notification Channels

- In-app: real-time notification bell with unread count.

- Push notifications: browser PWA push for class reminders, OTP windows.

- Email digest: daily 8 AM summary of upcoming deadlines and pending actions.

- WhatsApp integration (optional): connect WhatsApp number for critical alerts.

### Smart Features

- Do Not Disturb mode during exam hours.

- Notification grouping: batch minor notifications, surface critical ones instantly.

- Notification analytics: see which alerts you're ignoring (helps optimize DND rules).

## 7.7 Resume Builder

Priority:   P2

An in-portal resume builder that auto-populates from verified campus data (projects, attendance, events, certifications) and exports clean PDF resumes.

### Features

- Auto-fill from campus data: enrolled subjects, event participation, rewards, GPA.

- Manual add: projects, internships, skills, certifications.

- Multiple resume templates (ATS-friendly, creative, minimal).

- AI review: 'Your resume is missing a skills section — here's a suggestion.'

- One-click PDF export with verified badge for campus-linked entries.

## 7.8 Student Marketplace

Priority:   P2

A peer-to-peer marketplace for buying, selling, or borrowing academic resources within the campus community.

### Allowed Categories

- Textbooks and reference books.

- Handwritten notes and study guides.

- Lab equipment and components.

- Project kits and hardware modules.

- Free give-away items (seniors leaving campus).

## 7.9 Personal Analytics Dashboard

Priority:   P1

A student-facing analytics dashboard that turns raw academic data into actionable insights — the kind of thing placement officers currently have to manually compile.

### Metrics Shown

- Attendance heatmap by subject and overall.

- Grade trend across terms.

- Event participation score vs. peers (anonymized).

- Reward points earned vs. redeemed.

- AI insight: 'You tend to miss classes on Mondays — want us to set a reminder?'

## 7.10 Lost & Found Board

Priority:   P3

A simple photo-based lost & found bulletin board for the campus community.

- Post lost or found items with photo, location, and date.

- Claim via in-app message (identity verified via college ID).

- Auto-expire listings after 30 days.

# 8. Complete Tech Stack

The existing stack (Django + jQuery + Bootstrap + Nginx) is replaced entirely with a modern, maintainable, high-performance stack. All components are self-hostable on the college's Ubuntu servers.

## 8.1 Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| React | 19.x | UI component library — SPA architecture |
| TypeScript | 5.x | Type safety across the entire frontend |
| Vite | 5.x | Build tool — blazing fast HMR and bundling |
| TailwindCSS | 3.x | Utility-first styling — no CSS files needed |
| shadcn/ui | Latest | Accessible, unstyled component primitives |
| TanStack Query | 5.x | Server state management, caching, sync |
| Zustand | 4.x | Lightweight global client state |
| React Router v6 | 6.x | Client-side routing with lazy loading |
| Recharts | 2.x | Data visualization (attendance, grades) |
| Lucide React | Latest | Modern icon set |
| PWA (Vite Plugin) | Latest | Offline support and push notifications |
| Framer Motion | 11.x | Smooth animations and micro-interactions |

## 8.2 Backend

| Technology | Version | Purpose |
| --- | --- | --- |
| FastAPI | 0.115.x | Primary REST API — async, high performance |
| Python | 3.12 | Backend language — team familiarity |
| SQLAlchemy (async) | 2.x | ORM with async support |
| Alembic | Latest | Database migrations |
| Pydantic v2 | 2.x | Request/response validation |
| WebSockets | FastAPI native | Real-time notifications and chat |
| Celery | 5.x | Background task queue (email, OTP, reports) |
| APScheduler | 3.x | Cron-style scheduled tasks |
| Passlib + bcrypt | Latest | Password hashing |
| python-jose | Latest | JWT token generation and validation |

## 8.3 Database & Storage

| Technology | Version | Purpose |
| --- | --- | --- |
| PostgreSQL | 16.x | Primary relational database |
| Redis | 7.x | Session cache, rate limiting, pub/sub |
| MinIO | Latest | Self-hosted S3-compatible file storage |
| Qdrant | Latest | Vector database for AI RAG pipeline |

## 8.4 AI & ML Services

| Technology | Version | Purpose |
| --- | --- | --- |
| Groq API | Latest | Fast LLM inference (Llama-3 70B) |
| Anthropic Claude API | claude-3-5-sonnet | Complex reasoning and document analysis |
| LangChain | 0.3.x | RAG pipeline orchestration |
| sentence-transformers | Latest | Local embedding model for search |

## 8.5 Infrastructure & DevOps

| Technology | Version | Purpose |
| --- | --- | --- |
| Ubuntu Server | 24.04 LTS | Host OS on college server |
| Docker | 26.x | Containerization of all services |
| Docker Compose | 2.x | Multi-container orchestration (dev + prod) |
| Nginx | 1.26.x | Reverse proxy, SSL termination, static files |
| Certbot (Let's Encrypt) | Latest | Free SSL certificates |
| GitHub Actions | Latest | CI/CD pipeline |
| Prometheus + Grafana | Latest | Metrics monitoring and alerting |
| Loki | Latest | Log aggregation and search |
| Sentry | Latest | Error tracking and performance monitoring |

# 9. System Architecture

## 9.1 High-Level Architecture Overview

CampuSphere follows a clean three-tier architecture with a React SPA frontend, FastAPI backend, and PostgreSQL + Redis data layer — all containerized and deployed behind Nginx on the college's server.

| Layer | Component | Responsibilities |
| --- | --- | --- |
| Client | React PWA (browser/mobile) | UI rendering, offline cache, push notifications |
| Edge | Nginx reverse proxy | SSL, static file serving, rate limiting, load balancing |
| API | FastAPI application server | Business logic, auth, REST + WebSocket endpoints |
| Workers | Celery + Redis | Async tasks: emails, reports, OTP expiry, AI jobs |
| Data | PostgreSQL + Redis | Persistent data + ephemeral cache/sessions |
| Storage | MinIO | File uploads: documents, certificates, notes |
| AI | Groq + Qdrant + LangChain | RAG pipeline, query answering, summarization |

## 9.2 Service Breakdown

### Auth Service

- JWT-based authentication with refresh token rotation.

- Role-based access control (RBAC): Student, Faculty, Mentor, Admin.

- OAuth2 SSO with college email (optional integration with GSuite).

### Attendance Service

- OTP generation with Redis TTL (OTP expires in 10 minutes).

- WebSocket broadcast: when faculty generates OTP, all connected students in the room receive it.

- State machine: each attendance record moves through defined states (see Section 6.2).

### Notification Service

- WebSocket hub: each connected user has a persistent channel.

- Celery tasks dispatch emails, push notifications, and WhatsApp messages async.

- Priority queue: CRITICAL > HIGH > NORMAL > LOW.

### AI Service

- REST endpoint: POST /api/ai/query — accepts student context + question, returns response.

- RAG query: embeds question → Qdrant similarity search → Claude/Groq generation.

- Streaming response via Server-Sent Events (SSE) for real-time typewriter effect.

# 10. Database Design

## 10.1 Core Tables

| Table | Key Columns | Relationships |
| --- | --- | --- |
| users | id, reg_no, name, email, role, department, year, avatar_url | Has many: enrollments, attendance, requests |
| subjects | id, code, name, credits, department, semester | Has many: slots, enrollments |
| slots | id, subject_id, faculty_id, time_start, time_end, venue, day | Belongs to: subject, faculty |
| attendance_sessions | id, slot_id, date, in_otp, out_otp, otp_expiry, status | Has many: attendance_records |
| attendance_records | id, session_id, student_id, in_time, out_time, status, approved_by | Belongs to: session, student |
| circulars | id, title, content, priority, role_targets, start_date, end_date, ai_summary | Has many: circular_reads, attachments |
| workflow_requests | id, type, student_id, status, created_at, resolved_at, payload_json | Has many: workflow_approvals |
| events | id, title, description, venue, capacity, booking_open, booking_close | Has many: event_bookings |
| assignments | id, subject_id, title, due_at, max_marks, description, faculty_id | Has many: submissions |
| notifications | id, user_id, type, title, body, priority, read_at, created_at | Belongs to: user |
| study_groups | id, name, subject_id, created_by, invite_code, is_private | Has many: members, messages, files |
| opportunities | id, type, title, org, deadline, link, clusters, posted_by | Has many: opportunity_applications |

## 10.2 Database Indexing Strategy

- attendance_records: composite index on (session_id, student_id) — most queried pair.

- notifications: index on (user_id, read_at) — feeds unread count badge.

- circulars: GIN index on role_targets array column for fast role-based filtering.

- users: unique index on reg_no and email.

- Full-text search index on circulars.title and opportunities.title using pg_trgm.

# 11. API Design

## 11.1 API Conventions

- Base URL: https://campusphere.saveetha.edu.in/api/v1/

- Authentication: Bearer token (JWT) in Authorization header.

- Response format: JSON with consistent envelope { data, meta, error }.

- Pagination: cursor-based using ?cursor= and ?limit= params.

- Versioning: URL-based (/v1/, /v2/) — never break existing integrations.

## 11.2 Core Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/login | Public | Email + password login, returns JWT pair |
| POST | /auth/refresh | Refresh Token | Rotate access token using refresh token |
| GET | /schedule/week | Student | Fetch weekly schedule with slot details |
| GET | /attendance/sessions | Student | List attendance sessions for current term |
| POST | /attendance/otp/submit | Student | Submit IN or OUT OTP for a session |
| POST | /attendance/otp/generate | Faculty | Generate OTP for a session |
| GET | /circulars | Student | Paginated, filtered circular feed |
| POST | /circulars/{id}/read | Student | Mark circular as read |
| GET | /workflow/requests | Student | List own workflow requests with status |
| POST | /workflow/requests | Student | Create new workflow request |
| GET | /events | Student | Browse bookable event sessions |
| POST | /events/{id}/book | Student | Book an event session slot |
| GET | /assignments | Student | List assignments for enrolled subjects |
| POST | /ai/query | Student | Query AI assistant (streaming SSE) |
| GET | /analytics/me | Student | Personal academic analytics |
| WS | /ws/notifications | Student | WebSocket for real-time notifications |
| WS | /ws/attendance/{session_id} | Faculty+Students | Live OTP broadcast channel per session |

# 12. UI/UX Design Principles

## 12.1 Design Philosophy

CampuSphere follows a 'calm tech' design philosophy — powerful features presented without cognitive overload. The UI should feel closer to Notion or Linear than a government portal.

## 12.2 Design System

| Token | Value | Usage |
| --- | --- | --- |
| Primary Brand | #1E3A5F | Navigation, headings, key actions |
| Accent Blue | #2563EB | Buttons, links, active states, progress bars |
| Success Green | #059669 | Attendance present, form success, submitted |
| Warning Amber | #D97706 | Partial attendance, deadline within 3 days |
| Danger Red | #DC2626 | Absent, below 75%, critical deadlines |
| Background | #F8FAFC | Page backgrounds, card hovers |
| Font Family | Inter (sans-serif) | All body text and UI labels |
| Heading Font | Sora or Cal Sans | Display headings, marketing copy |
| Base Font Size | 14px / 0.875rem | Body text, table data |
| Border Radius | 8px cards, 6px inputs | Consistent rounded feel |

## 12.3 Key UX Decisions

- Mobile-first: all layouts designed for 375px wide screen first, then desktop.

- Sidebar navigation on desktop collapses to bottom tab bar on mobile.

- Dark mode: full dark theme support via Tailwind dark: classes.

- Skeleton loading: every data-fetching view shows animated skeleton before data loads.

- Empty states: every empty list/table has an illustrated empty state with a call-to-action.

- Keyboard accessibility: all interactive elements reachable via Tab + Enter.

- Reduced motion: respect prefers-reduced-motion for animations.

# 13. Security & Compliance

## 13.1 Authentication & Authorization

- JWT access tokens: 15-minute expiry. Refresh tokens: 30-day expiry with rotation.

- RBAC: four roles (Student, Faculty, Mentor, Admin) with fine-grained permission scopes.

- Rate limiting: 100 req/min per IP on auth endpoints (Nginx + Redis).

- Brute force protection: account lock after 5 failed login attempts within 15 minutes.

## 13.2 Data Security

- All data encrypted in transit via TLS 1.3 (Nginx + Certbot).

- Sensitive fields (passwords) hashed with bcrypt (12 rounds).

- OTPs stored in Redis with strict TTL — never persisted to PostgreSQL.

- File uploads scanned for malware via ClamAV before storage in MinIO.

- Personal data (medical certificates, contact info) encrypted at rest in PostgreSQL using pgcrypto.

## 13.3 API Security

- CORS: whitelist only the campus domain — no wildcard origins.

- Input validation: Pydantic v2 strict mode on all endpoints.

- SQL injection: SQLAlchemy ORM with parameterized queries — no raw SQL.

- OWASP Top 10 review before each major release.

- Dependency scanning: GitHub Dependabot + Snyk in CI pipeline.

# 14. Deployment Strategy

## 14.1 Infrastructure Overview

CampuSphere is self-hosted on Saveetha Engineering College's Ubuntu 24.04 LTS server. All services run in Docker containers orchestrated with Docker Compose. SSL is handled by Nginx + Certbot.

## 14.2 Docker Services

| Service | Container Name | Port | Notes |
| --- | --- | --- | --- |
| Nginx | campusphere_nginx | 80, 443 | Reverse proxy + SSL + static files |
| React (Nginx served) | campusphere_frontend | — | Static build served via Nginx |
| FastAPI | campusphere_api | 8000 | Gunicorn + Uvicorn workers |
| Celery Worker | campusphere_worker | — | Background task processing |
| Celery Beat | campusphere_beat | — | Scheduled tasks (cron) |
| PostgreSQL | campusphere_postgres | 5432 (internal) | Primary database |
| Redis | campusphere_redis | 6379 (internal) | Cache + Celery broker |
| MinIO | campusphere_minio | 9000 (internal) | File object storage |
| Qdrant | campusphere_qdrant | 6333 (internal) | Vector DB for AI RAG |
| Prometheus | campusphere_prometheus | 9090 (internal) | Metrics scraping |
| Grafana | campusphere_grafana | 3001 (internal) | Metrics dashboards |

## 14.3 CI/CD Pipeline (GitHub Actions)

- Developer pushes to feature branch.

- GitHub Actions triggers: lint (ESLint + Ruff) + test (Vitest + Pytest).

- On merge to main: Docker images built and pushed to GitHub Container Registry (ghcr.io).

- Deploy job: SSH into college server → pull new images → docker compose up -d → health check.

- On failure: Sentry alert + Slack notification to dev team.

## 14.4 Backup Strategy

- PostgreSQL: daily pg_dump to MinIO bucket + weekly off-site backup.

- MinIO data: synced to external drive daily via rclone.

- Redis: AOF persistence enabled — recover in-progress tasks after crash.

- Database point-in-time recovery: WAL archiving enabled.

# 15. Development Roadmap

## Phase 1 — Foundation (Weeks 1–4)

| Week | Deliverables | Owner |
| --- | --- | --- |
| 1 | Project scaffolding: Vite + React + FastAPI + Docker Compose + PostgreSQL | Backend + Frontend |
| 2 | Auth system: JWT login, RBAC, user management, seed data | Backend |
| 3 | Schedule + Timetable API and UI | Full Stack |
| 4 | Attendance system: OTP generation, submission, state machine, real-time WebSocket | Full Stack |

## Phase 2 — Core Modules (Weeks 5–8)

| Week | Deliverables | Owner |
| --- | --- | --- |
| 5 | Circulars module: feed, AI summaries, priority tags, read receipts | Full Stack |
| 6 | Workflow requests: all 7 types, pipeline engine, status notifications | Backend + Frontend |
| 7 | Event booking: capacity, waitlist, QR check-in | Full Stack |
| 8 | Mentorship portal + Subjects learning + Academic analytics | Full Stack |

## Phase 3 — New Features (Weeks 9–13)

| Week | Deliverables | Owner |
| --- | --- | --- |
| 9 | AI Study Assistant: Groq integration, RAG pipeline with Qdrant | AI + Backend |
| 10 | Assignment tracker: Kanban board, submission, grading | Full Stack |
| 11 | Opportunity board + GPA calculator + Resume builder | Full Stack |
| 12 | Peer study groups + Notification center (push + email) | Full Stack |
| 13 | Marketplace + Lost & Found + PWA offline support | Frontend |

## Phase 4 — Polish & Launch (Weeks 14–16)

| Week | Deliverables | Owner |
| --- | --- | --- |
| 14 | Monitoring stack: Prometheus + Grafana + Loki + Sentry setup | DevOps |
| 15 | Security audit + Performance optimization + Accessibility review | All |
| 16 | Beta launch with 1 department, gather feedback, fix P0/P1 bugs | All |

# 16. Risk Analysis

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Server downtime during exams | Medium | Critical | Scheduled maintenance windows + Redis caching for offline attendance |
| Low student adoption | Low | High | Gamification (rewards, streaks) + onboarding tour + faculty mandate |
| Groq/Claude API cost overrun | Medium | Medium | Rate limiting per user + model fallback chain (Llama local → Groq → Claude) |
| Data privacy breach | Low | Critical | Encrypted PII, strict RBAC, no third-party analytics SDKs |
| Scope creep delaying launch | High | Medium | Strict feature freeze after Phase 2; new ideas go in backlog |
| OTP system failure during class | Low | High | Manual fallback mode: faculty marks attendance via dashboard |
| Team bandwidth (solo dev) | High | Medium | Prioritize P0 features; use shadcn/ui to accelerate frontend |

# 17. Appendix

## 17.1 Glossary

- OTP — One-Time Password used for attendance verification.

- RBAC — Role-Based Access Control.

- RAG — Retrieval-Augmented Generation (AI technique).

- PWA — Progressive Web App (installable, offline-capable web app).

- SPA — Single Page Application.

- SLA — Service Level Agreement (response time commitment).

- DXA — Document XML Attribute, unit system used in OOXML (Word) documents.

- P0/P1/P2/P3 — Priority levels: P0 = must-have launch blocker, P3 = nice to have.

## 17.2 Existing Stack vs. New Stack Summary

| Category | Old Stack | Status | New Stack |
| --- | --- | --- | --- |
| Frontend Framework | Django Templates | Replaced | React 19 + TypeScript + Vite |
| CSS Framework | Bootstrap 5 | Replaced | TailwindCSS + shadcn/ui |
| JavaScript | jQuery + vanilla JS | Replaced | React + TanStack Query + Zustand |
| Backend Framework | Django | Replaced | FastAPI (Python 3.12) |
| Database | Unknown (likely MySQL) | Replaced | PostgreSQL 16 + Redis 7 |
| File Storage | Local filesystem | Replaced | MinIO (self-hosted S3) |
| Data Tables | DataTables.js | Replaced | TanStack Table v8 |
| Rich Text Editor | TinyMCE 6 | Replaced | Tiptap (React-native editor) |
| Charts | Chart.js | Replaced | Recharts (React-native) |
| Icons | Bootstrap Icons + Font Awesome | Replaced | Lucide React |
| Web Server | Nginx 1.18 | Upgraded | Nginx 1.26 (Docker) |
| OS | Ubuntu (unknown) | Upgraded | Ubuntu 24.04 LTS |
| AI Integration | None | New | Groq + Claude API + LangChain + Qdrant |
| Containerization | None | New | Docker + Docker Compose |
| Monitoring | None | New | Prometheus + Grafana + Sentry |
| CI/CD | None | New | GitHub Actions → ghcr.io → SSH deploy |
| Real-time | None | New | WebSocket (FastAPI native) |
| Mobile Support | None | New | PWA with service worker + push notifications |

— END OF DOCUMENT —

CampuSphere PRD v1.0  |  Bala Saravanan K  |  Saveetha Engineering College  |  April 2026